Contents

Introduction	2

Procedure	3

Problem Form and Log	5

Appendix A - Problem Form Template	7

Section A to be completed by the Originator (user/ tester who has experienced a problem):	7

# Introduction

The purpose of this document is to provide the Project with a procedure for reporting and resolving problems experienced when using or testing approved (signed-off ) deliverables. Where there is a suspected fault in a deliverable, it provides a ‘fast-track’ to get the fault corrected, without having to go though formal change control procedures (which are required for enhancements).

In principle the scope applies to all deliverables, and although in practice such procedures are largely used for software, they are equally applicable to documentation.

# Procedure

The procedure for resolving issues and fixing faults is as follows. Figure A shows a flow diagram of the process; (the example in the diagram is for software, but the basic steps are the same for any type of deliverable):

| 1 | Originator (e.g. tester or user of approved software) | When an apparent fault or other problem is found, file a problem form with the Project Office. |
| --- | --- | --- |
| 2 | Project Office | Log the problem in the spreadsheet log. Allocate the problem to a suitable resource to investigate. |
| 3 | Investigator/ Analyst | Investigate problem and report back to Project Office. |
| 4 | Project Office | Inform the Originator of the findings and update the log. If the problem is due to a defect with the deliverable: * authorize the fix, allocate to a suitable resource (There should be task on the plan for fault fixing). * once the resource has fixed it (and in the case of software unit-tested it), ensure that it is inspected and approved (see Deliverable Inspection and Approval Procedure). For documentation, ensure that it is logged with the Project Office (see Document Control Procedures); for software, follow software configuration management procedures. [Where the defect is with third-party package software it will, of course, have to be reported as a fault to the supplier, for them to fix.] If the problem (in the case of software) is environment or data related, rather than a fault with the software: * ensure an appropriate resource resolves it to the originator’s (user/ tester’s satisfaction). |
| 5 | (For software only) Tester/ User | Re-test/use the affected software, and inform the Project Office whether the problem has been resolved. If the problem was due to a misunderstanding of the specification, the tester/ user will have to decide whether to accept the specification as it is or raise a change request to modify it. |
| 6 | Project Office | Once the Originator is satisfied that the problem has been resolved, close the problem in the log. |

Figure A - The Problem Reporting and Fault Fixing Process (the example shown is for software)

# Problem Form and Log

The problem form is a Word template shown in Appendix A. This information is also summarized on an Excel log maintained by the Project Office.

The data items are:

- Problem number - a sequential number allocated by the Project Office.

Section A - Problem Details

To be completed by the user/ tester who has experienced a problem:

- Name and phone extension;

- Context in which problem found – e.g. system testing, user acceptance testing, live enquiry;

- Date and time experienced;

- Problem title;

- Priority - the urgency of resolving the problem (very urgent / high / medium / low);

- Problem description - as much information as possible should be given about the application, menu option, circumstances and sequence of events. If possible, copies of reports or screens illustrating the problem should be attached.

Section B - Problem Status and Analysis

To be completed/maintained by the Project Office:

- Date received;

- Problem status - statuses are: received, being investigated, being resolved, fix released (where a fault has been fixed and released into the original environment), closed;

- Investigated by - the person assigned to investigate the cause of problem and recommend a solution;

- Date due - date by which the investigation should be completed;

- Fix allocated to - person assigned to fix defective software/ documentation or to attend to any other cause of the problem;

- Date due - date by which the fix should be have been completed, fully tested and approved;

- Date closed - the date on which the person who raised the problem confirms that it has been solved.

To be completed by the investigator:

- Problem type – e.g. software fault, data problem, environment problem, misunderstanding of specification, factual error in document;

- Conclusions (about cause of problem);

- Solution - recommendation of investigator.

# Appendix A - Problem Form Template

# Section A to be completed by the Originator (user/ tester who has experienced a problem):

| Section A Problem Details | Problem Number: (Project Office) |  |
| --- | --- | --- |
| Name & phone number: (person reporting problem) |  |  |
| Context in which problem found: (e.g. system testing) |  |  |
| Date & time experienced: |  |  |
| Problem title: |  |  |
| Priority: | very urgent / high / medium / low |  |
| Problem description: Please give as much information as possible about the application, menu option, circumstances and sequence of events. Please attach any copies of reports or screens that illustrate the problem. |  |  |

| Section B - Problem Status and Analysis (Project Office/ Investigator) |  |  |  |
| --- | --- | --- | --- |
| Date received: |  | Date closed: |  |
| Problem status: | received/ being investigated/ being resolved/ fix released /closed |  |  |
| Investigated by: |  | Date due |  |
| Problem Type: | (e.g. fault, environment problem) |  |  |
| Conclusions about cause of problem: |  |  |  |
| Solution: |  |  |  |
| Fix allocated to: |  | Date due |  |