Overview	Error! Bookmark not defined.

What is a Conference Room Pilot?	2

How does a Conference Room Pilot work?	2

What are the objectives of a Conference Room Pilot?	2

Roles and Responsibilities	2

Conference Room Pilot Roles & Responsibilities	2

CRP Manager	2

Process Owners (See Appendix)	2

Development Liaison	2

Application Experts (See Appendix)	2

Testers	2

Conference Room Pilot Process	2

Appendix – Process Owners	2

Appendix – Application Experts	2

Appendix – CRP Documents	2

# What is a Conference Room Pilot?

The Conference Room Pilot (CRP) is:

- The first chance to completely test business processes and software (including interfaces, reports, and customizations),

- The last chance to perform the above in a real live situation,

- A scaled-down or condensed version of a month’s business cycle.

How does a Conference Room Pilot work?

- The CRP involves the following:

- Define a schedule for executing the test cases which will exercise business processes within each functional area and across multiple functional areas,

- Define test cases (including expected results) using production quality data to validate end-to-end business processes,

- Execute the test cases (defined above) based on the schedule (defined above),

- Compare actual test results against expected results,

- Meet daily at end of day to track progress and facilitate issue resolution.

What are the objectives of a Conference Room Pilot?

- Objectives of the CRP are:

- Validate system setup for transactions and user access,

- Confirm cross-functional points on all business processes,

- Confirm timing of interfaces and all other scheduled jobs,

- Verify performance of time critical functions,

- Confirm integrity of converted data,

- Validate financial impact of all transactions,

- Provide basis for assessing go-live readiness.

# Roles and Responsibilities

- The process of a CRP must be managed to ensure that we are able to meet the CRP objectives.   Within the process, key roles and responsibilities are defined and assigned to specific individuals.  The success of the process is dependent on all CRP participants understanding their roles and having an environment to complete their individual responsibilities.

- The roles that have been identified are:

- CRP Manager

- Process Owners

- Development Liaison

- Application Experts

- Testers

## Conference Room Pilot Roles & Responsibilities:

# CRP Manager

- The CRP Manager will be responsible for coordinating the preparation and execution of all test cases.  In addition, this person will also be responsible for contacting appropriate persons when problems need resolution, and phasing the rollout of enhancements and modifications into the CRP environment (where appropriate).

- The CRP Manager will track and coordinate:

- All test results via the Test Case Summary.

- All problem reports via the CRP Problem Log.

- All changes (development, concurrent manager, or application setup) to the CRP environment.

- In addition, the CRP Manager will chair the daily wrap up sessions.

Process Owners (See Appendix)

- The Process Owners will review and sign off each specific aspect of the testing.  The process owner will work with the Testers to see that the tests are comprehensive and satisfactory.

The Process Owners will:

- Ensure that the definition of the tests provide comprehensive and effective coverage of all reasonable aspects of functionality.

- Check that expected results have been properly calculated.

- Review the impact of any issues raised and to assist in their resolution.

- Ensure that the final outcomes of the tests are satisfactory.

- Validate that all test case input sources and test case output results are documented and can be audited

- Sign off on all test cases via signing the completed test case worksheets before submitting the results to the CRP Manager.

- The Process Owners will “accept” the results on behalf of the organization.

# Development Liaison

- The Development Liaison is responsible for coordinating all activities related to the condition of the system (operational, development, configuration).

- The Development Liaison will:

- Manage to resolution all problem reports requiring development support.

- Coordinate all communications and activities with the development team.

- Coordinate all communications and activities with the DBA.

- Coordinate all issues related to the Concurrent Manager.

- Track and manage all required development or concurrent manager changes to the production environment.

Application Experts (See Appendix)

- The Application Experts are responsible for supporting the testers with application knowledge.

- The Application Experts will:

- Provide first level support for all testing issues.

- Provide assistance to determine the resolution of a failing test case:

- Change the business process and procedure, and/or

- Change the system functionality via setup changes, and/or

- Change the system functionality via development changes, and/or

- Change the system functionality via new development.

- Coordinate all communications and activities with Oracle Support.

- Track and manage test problems and Oracle TARs (Technical Assistance Requests) using the CRP Problem Log.

- Track and manage all required application setup changes to the production environment.

# Testers

- The Testers are responsible for executing the test cases.

- The testers will:

- Execute test cases.

- Using sample source documents as inputs.

- Using new business procedures as process.

- Printing Oracle reports or Oracle screen-prints as output validations.

- Document test results.

- Using test problem reports to document problems.

- Using test case worksheets to document output results and completion of test step.

- Attaching hard copy Oracle reports or Oracle screen prints to the test case worksheets.

- Work with Application Experts and Process Owners to resolve test problems.

- Sign off on all test cases via signing the completed test case worksheets before submitting the results to the Process Owners.

## Conference Room Pilot Process

## Appendix – Process Owners

| Process | Site 1 | Site 2 | Site 3 | Site 4 |
| --- | --- | --- | --- | --- |
| Planning |  |  |  |  |
| Document Control |  |  |  |  |
| Item Maint |  |  |  |  |
| Receiving / Returns |  |  |  |  |
| Cycle Count |  |  |  |  |
| Misc Inventory Trans |  |  |  |  |
| BOM Maint |  |  |  |  |
| Work Orders |  |  |  |  |
| Inventory Purchasing |  |  |  |  |
| Expense Purchasing |  |  |  |  |
| Close Purchasing |  |  |  |  |
| Costing |  |  |  |  |
| Close Inventory |  |  |  |  |
| Customer Maint |  |  |  |  |
| Tax Rate Maint |  |  |  |  |
| Order Entry |  |  |  |  |
| RMA Entry |  |  |  |  |
| CS Order Entry |  |  |  |  |
| CS RMA Entry |  |  |  |  |
| Schedule Orders |  |  |  |  |
| Shipping |  |  |  |  |
| CS Shipping |  |  |  |  |
| Receivables Managemt |  |  |  |  |
| Cash Application |  |  |  |  |
| Close AR |  |  |  |  |
| Supplier Maint |  |  |  |  |
| Supplier Invoice Entry |  |  |  |  |
| Supplier Payments |  |  |  |  |
| Expense Reimbursemts |  |  |  |  |
| Close AP |  |  |  |  |
| Check Clearing |  |  |  |  |
| Fixed Asset Maint |  |  |  |  |
| Close FA |  |  |  |  |
| GL Maint |  |  |  |  |
| Journal Import & Post |  |  |  |  |
| Generate Allocations |  |  |  |  |
| Close GL |  |  |  |  |
| Statutory Reporting |  |  |  |  |
| Financial Reporting |  |  |  |  |
| Budget Maint |  |  |  |  |

## Appendix – Application Experts

| Application | Site 1 | Site 2 | Site 3 | Site 4 |
| --- | --- | --- | --- | --- |
| Planning |  |  |  |  |
| Inventory |  |  |  |  |
| BOM |  |  |  |  |
| Engineering |  |  |  |  |
| WIP |  |  |  |  |
| Purchasing |  |  |  |  |
| Costing |  |  |  |  |
| OM |  |  |  |  |
| AR |  |  |  |  |
| AP |  |  |  |  |
| FA |  |  |  |  |
| GL |  |  |  |  |

## Appendix – CRP Documents  (Located on eProjectWeb Testing)

Test Case Summary

Test Case Worksheet

Test Problem Report

Test Problem Log