SYSTEM TEST PLAN

# INTRODUCTION

The Oracle Implementation project team will implement Oracle applications package at client site. The intent of this document is twofold:

n	To provide the reader with an understanding of the testing strategy that will be used to ensure that the executable system performs as required; and

n	 To identify resource requirements to ensure adequate staffing levels are available to conduct testing activities.

SCOPE & OBJECTIVES

The testing strategy specified in this document addresses integrated system testing (including file conversions, interfaces, online processing, and daily and monthly processing), functional testing and user acceptance testing.  Unit testing of each program is the responsibility of the developer and is outside the scope of this document.  Unit testing is defined as the programmer verifying that the output can be successfully processed by the receiving system.

All the Data Conversion programs have been written and programmed by BearingPoint, Inc.  The purpose of this system test is to determine the adequacy of the Oracle system software for carrying out those tasks comprising the business functions pertaining to or related to a replacement of the legacy systems.

The following section summarizes the scope and objectives associated with each type of testing which will be conducted for the Project.

Conversion Testing - Conversion testing verifies that historical balance data and current year transaction data has been converted correctly.  The following summarizes the conversions that will be converted to the GL:

n	Current year transaction history

n	Five years of history actual and average balances

n	One year of actual balances statistical accounts

Interface Testing - Interface testing verifies that all systems that feed the General Ledger system are posting correctly and that all files to be produced from the general ledger system are properly formatted. The following interfaces to the GL and extracts from the GL will be tested:

n	All application systems

n	Recreation of Old GL file required for reconciliation

Background

Currently testing execution of user module test cases.  Client is working  through our 1st CRP tests.  These unit test plans were written by the BearingPoint, Inc. and test the functionality and usability of the appropriate modules.   Formal testing, test cases and test problem reports are being maintained and documented in eProjectWeb.  These are then forwarded to the project team requesting a due date for each set of incident fixes.  Fixes to these Incidents will be “regression” tested before the system test begins.

Document Structure

This document includes:

	A summary of the testing strategy including lists of deliverable’s and

functional requirements to be tested, a high-level work plan and testing

procedures.

	Detailed descriptions of the test cases to be executed.

	Test execution information, including test steps and test data to be used.

TESTING STRATEGY

Several items will be developed to facilitate testing.  A detailed test plan will be developed to document the scope, approach, resources and scheduling of each area that will be tested.  The development of test plans will require input from members of the testing team, Finance management and members from the project team.  Test plans will be developed for each of the test types described in the previous section.

Detailed testing documentation provides several benefits including improved facilitation of technical tasks, communication and structure for organizing, scheduling and managing the testing phase.  In addition to the test plans, test case specifications and test results summaries will be developed.  The purpose and proposed deliverable outline of each testing deliverable is outlined below.

Requirements Hierarchy/Validation Matrix

The following Matrix is used to ensure completeness of the System Test.   Each subsystem is listed below.  When a subsystem has been tested it is “checked off”.  This matrix may be subsequently expanded to include the lower level requirement components of each subsystem.  When the testing of a low level component is complete the entry on this matrix is likewise “checked off”.

| Subsystems | Tested |
| --- | --- |
| New Customers |  |
| Credit Collections |  |
| Accounts Receivable |  |
| Accounts Receivable Reporting |  |
| Lock Box /Check Application |  |
| Maintainable Lock Box |  |
| Shipping |  |
| Automatic Shipments |  |
| Limits |  |
| Substitutions |  |
| Order Entry |  |
| Daily Remittances |  |
| Route Reconciliation |  |
| Taxes |  |
| EDI |  |
| Special Billing |  |

Test Plan

Purpose: A test plan provides a framework for testing and describes the scope, approach, resources and scheduling of testing activities.

Deliverable outline:

1.	Introduction

2.	Test Items - include functions or features that are to be tested.

3.	Features - include features that will be and will not be tested.

4.	Approach - a brief summary of the method used to conduct testing in each area.

5.	Schedule - include activities, tasks, resources, level of effort and timing.

6.	Item pass/fail criteria - describe how the tester decides whether the test was/was not successful.

7.	Test deliverables - list of testing documents that will be written.

8.	Environmental needs - describe the testing environment including requirements for security, space and data.

9.	Risks and Contingencies - identify any risks and assumptions in the test plan.

10.	Approvals - identify who has to approve and sign off on plans before testing begins.

Organization and Responsibilities

The test team will consist of the following BearingPoint, Inc. Personnel:

 Senior Consultant, 100%

 Senior Consultant 100%

 Consultant 100%

 Senior Consultant Testing Practice 20%

The test team will also consist of the following client personnel:

 See appendix A.

 The success of the system test hinges greatly upon the effort and

participation of client employees listed in Appendix A.

Major Milestones and Target Dates

The System Test Plan-Test Cases will be completed by 9/1/01.

CRP Test Data and expected results will be developed by 10/1/01.

User Acceptance Text Execution will occur 12/1/01 through 12/15/01.

Work Breakdown Structure

A detailed Work Breakdown plan is found in appendix B.

Problem Reporting

A Test Problem Report will be entered into the Testing Management Section of eProjectWeb whenever there is a variation between the expected and actual results of a particular test case.  Test case expected results are developed by the test team prior to test execution and are documented in the test plan for each subsystem.  Variances caused by a software deficiency, specification deficiency or an invalid test scenario.  Incidents will vary in their level of severity.  This severity level is documented on the incident log.  Incidents are cross-referenced to test plan steps that, in turn, are cross-referenced to Requirement Numbers.  The following severity codes will be used:

	Severity 1: Fatal Error, System Crashes, corrupts data or precludes

subsequent user testing.

	Severity 2: Incorrect Result, Downstream testing may continue but

module is not production ready.

	Severity 3: Enhancement, or new Requirement

	Severity 4: Test Error, Test Data, assumptions or conditions are

incorrect or not valid

A template for the incident log is contained in appendix C.

Test Management will also maintain two Additional Logs.  These are:

	Test Cycle Summary Report

	Test Problems Status Summary

The Test Cycle Summary Report relates to information regarding the status of those Incident Reports that have been formally reported to the client.  The Incident Status Summary relates to information about Incidents reported across all program modules currently being tested.  Both of these reports are used during the user module testing current under way.

Execution Control

The system test is basically a business condition simulation executed over a synthetic time line.  Each department will be given a subset of system test procedures to be executed on a particular “test day”.  A test day is the building block of the synthetic timeline.  One test day is not necessarily executed in one calendar day.   One test day may take several calendar days to execute.  Conversely several “test days” may be executed in one calendar day.  In this model each department will execute the given test day’s test procedures and must not advance until notified to do so.  Failure to follow this format will most likely render the status the test invalid.

System Acceptance

The system shall be deemed acceptable to the client only if client determines through this system test that the Oracle Applications system is basically sound and that it functions in such a way that ensures client can run its business effectively without undue interruption caused by the software being tested.

# TEST CASES

Test cases shall be defined using the template found in appendix D.  A high-level system test case document shall be prepared by BearingPoint, Inc. and reviewed by each Client department participating in the test.  The master test case document is currently being created.  It will be the responsibility of both BearingPoint, Inc. and Client to “drill” down from the master test case document the necessary level of detail to execute each test case in the high level document.   Each department or functional area will have a test case document derived upon the master.   As mentioned above test procedures will be organized by “test day”.  A department’s test case set will be a subset of the master.   Each department will execute only those test procedures that are appropriate for that “test day”.  This is done upon the direction of the test or project leadership.

#### Test Case Specifications

Purpose:  The test case specification documents inputs, predicted results, and a set of execution conditions for a test item.

Deliverable outline:

1.	Test items - identify what is being tested and why.

2.	Input specifications - list inputs by value, by range of value, or by name if they are files.

3.	Output specifications - list output values and messages.

4.	Inter-case dependencies - identify which tests need to be completed before this one.

Test Results Summary

Purpose:  Provides documentation of testing activities, results and user acceptance.

Deliverable outline:

1.	Summary of tasks performed

2.	Test results and findings

3.	Analysis summary and readiness assessment

4.	Approvals

TIMING AND RESOURCES REQUIRED

The type and number of resources required, estimates of work effort and scheduled start and end dates for each test area is outlined in the attached document, Proposed Testing Resources.  The estimated work effort includes testing activities to be performed by members of the core project team.  The overall impact to any user department will be determined when the individual test plans are developed.  For example, application areas will be required to participate in testing by providing files and verifying test results for interfacing systems.  We expect the amount of time required by each user department for interface testing of applications will not exceed sixteen hours per application.  However, the number of end-user resources and time requirements for parallel testing may be significant, depending on the approach.  Assistance from the User Task Force will be required to develop staffing plans for end-user department involvement.

APPENDIX A.

TEST PARTICIPANTS

TIMING AND RESOURCES REQUIRED

The type and number of resources required, estimates of work effort and scheduled start and end dates for each test area is outlined in the attached document, Proposed Testing Resources.  The estimated work effort includes testing activities to be performed by members of the core GL project team.  The overall impact to any user department will be determined when the individual test plans are developed.  For example, application areas will be required to participate in testing by providing files and verifying test results for interfacing systems.  We expect the amount of time required by each user department for interface testing of applications will not exceed sixteen hours per application.  However, the number of end-user resources and time requirements for parallel testing may be significant, depending on the approach.  Assistance from the GL Task Force will be required to develop staffing plans for end-user department involvement.

APPENDIX B.

SYSTEM TEST WORKPLAN

General Ledger Implementation - Test Plan Outline

I.	Overview

A.	Purpose

B.	Timing

C.	Resources Required

II.	Conversion Testing

A.	Reports Required

B.	Planned Sampling

C.	Timing

D.	Use of Third Party Software

E.	Resources Required

F.	Document test results/rerun and retest as necessary

III.	Interface Testing

A.	List of Systems

B.	Timing/Sequence

C.	Reports Required

D.	Resources Required

E.	Document Test Results/Retest as necessary

IV.	Daily Processing Testing

A.	Interface all daily systems

B.	Reports Required

C.	Resources Required

D.	Document Test Results/Retest as necessary

E.	Document runtimes and tune system as necessary

IV.	Parallel (Monthly Processing) Testing

A.	List of users involved/resources required

B.	Training coordination

C.	Reports Required (G/L and Third Party)

D.	Timing (mid-May first parallel)

E.	Communicate to users

F.	Establish journal models/shell journals

G.	Allocations cycle integration

H.	Document test results

I.	Document runtimes and tune system as necessary

APPENDIX C.

TEST PROBLEM REPORT TEMPLATES AND CONTROL REPORTS

APPENDIX D.

HIGH LEVEL TEST CASES

Online Journal Processing - Online journal processing testing will be performed to ensure that the journal-processing portion of the system is operating correctly.

Daily Processing - Daily processing testing will be performed to ensure that the daily processing job streams are operating correctly, to verify that the system is operating efficiently in the available processing window, and to verify that the daily general ledger reports are correct.

Monthly Processing - Monthly processing testing will be performed to ensure that the monthly processing job streams are operating correctly, to verify that the system is operating efficiently in the available processing window, and to verify that the monthly general ledger reports are correct.

Parallel - Parallel testing will simulate the month-end closing process in the new system to verify that the monthly closing general ledger reports are correct and to verify that the system is operating efficiently in the available processing window.  The parallel test will be used to train users in performing the month-end close activities in the new system.

Cost Accounting and Allocation - Cost Accounting and Allocation testing will be performed to ensure that the cost accounting features of the new system are operating correctly and will provide users with experience in full-absorption cost allocations.

Multi-currency Accounting - Multi-currency testing will be performed to ensure that the multi-currency features of the new system are operating correctly.